# Lagos Flood Risk Project: Complete Work Plan

Oct 27, 2026 · @Utibe Bassey

The project has eight phases over about 17 weeks, from supervisor approval to final submission. Each phase below lists its tasks and the output that proves it is done.

## Phase overview

| Phase | Weeks | Main output |
| --- | --- | --- |
| 0. Setup and approval | 0-1 | Approved brief, repo, workspace, LGA map |
| 1. Literature review | 1-2 | Reading notes and a references list |
| 2. Data collection and cleaning | 3-5 | One clean LGA-by-month dataset |
| 3. Exploration and features | 6-7 | Flood patterns found, features built |
| 4. Modelling and validation | 8-10 | A tested flood prediction model |
| 5. Climate projections to 2050 | 11-13 | Future risk under two scenarios |
| 6. Risk index, maps and dashboard | 14-15 | Flood Risk Index and interactive map |
| 7. Report and submission | 16-17 | Final report, code and presentation |

## Phase 0: Setup and approval (weeks 0-1)

- ☐ Send the project brief to your supervisor and note their feedback

- ☐ Create the GitHub repo (lagos-flood-risk-ml) with a README

- ☐ Set up Python, Jupyter or Colab, and the libraries (pandas, geopandas, scikit-learn, xgboost, xarray, matplotlib, folium)

- ☐ Create the folders: data/raw, data/clean, notebooks, outputs

- ☐ Load and plot the 20 Lagos LGA boundaries (01_lga_boundaries.ipynb)

Done when: the supervisor has approved the topic and you can see the Lagos LGA map on screen.

## Phase 1: Literature review (weeks 1-2)

- ☐ Find 15-25 papers on flood susceptibility modelling in Lagos, Nigeria and West Africa

- ☐ Find papers on machine learning for flood prediction and on climate projections for West Africa

- ☐ Note for each paper: data used, method, result and weakness

- ☐ Write a short summary of the gap your project fills

- ☐ Start a references list in one citation style (ask your supervisor which)

Done when: you have a 2-3 page literature summary and a references list.

## Phase 2: Data collection and cleaning (weeks 3-5)

- ☐ Flood records first: count documented Lagos flood events for 2010-2025 from NIHSA, NEMA, the Dartmouth Flood Observatory, the Global Flood Database and news reports

- ☐ Write your labelling rule (what counts as a flood in an LGA-month) and keep it fixed

- ☐ Download CHIRPS rainfall for 2010-2025 and summarise it per LGA per month

- ☐ Download SRTM elevation and compute mean elevation and low-lying share per LGA

- ☐ Compute distance to the lagoon, rivers and coast per LGA

- ☐ Get land cover (ESA WorldCover) and population (WorldPop) per LGA

- ☐ Standardise LGA names across all datasets

- ☐ Build one master table with a row per LGA per month (about 3,840 rows)

- ☐ Check for missing values and outliers, and record every cleaning decision

- ☐ Write a data dictionary listing each column, its unit and its source

Done when: data/clean/master_lga_month.csv exists and every column is documented.

Decision point: if there are too few flood events to train on, discuss the options with your supervisor now (a wider event definition, or fewer, larger zones).

## Phase 3: Exploration and features (weeks 6-7)

- ☐ Map flood events by LGA and chart them by month and year

- ☐ Compare rainfall on flood months and non-flood months

- ☐ Check how elevation, distance to water and land cover relate to flooding

- ☐ Build features: monthly rainfall, maximum daily rainfall, 3-day and 7-day rolling rainfall, month of year, mean elevation, distance to water, built-up share, population density

- ☐ Check which features are correlated and drop redundant ones

- ☐ Record the main findings in plain language

Done when: you can describe in a few sentences which LGAs and months flood most, and why.

## Phase 4: Modelling and validation (weeks 8-10)

- ☐ Split by time: train on 2010-2020, test on 2021-2025

- ☐ Also test on LGAs the model has not seen (spatial hold-out)

- ☐ Train a logistic regression baseline

- ☐ Train a random forest and an XGBoost model

- ☐ Handle the rarity of floods with class weights or resampling

- ☐ Tune the models with time-aware cross-validation

- ☐ Evaluate with precision, recall, F1-score, ROC-AUC and confusion matrices

- ☐ Choose the alarm threshold on purpose, and explain the trade-off

- ☐ Show which features matter most (feature importance or SHAP)

- ☐ Compare all models in one results table

Done when: you have a chosen model, honest test scores and a clear explanation of what drives its predictions.

## Phase 5: Climate projections to 2050 (weeks 11-13)

- ☐ Download rainfall projections for Lagos from CMIP6 or CORDEX-Africa (several models)

- ☐ Bias-correct them against your observed 2010-2025 rainfall

- ☐ Keep only the features the climate models provide reliably, and check the model still performs with them

- ☐ Choose two scenarios: SSP2-4.5 (moderate) and SSP5-8.5 (high)

- ☐ Run the model on the projected rainfall for 2030-2050

- ☐ Add sea level rise projections for the coastal and lagoon LGAs

- ☐ Add projected population and urban growth

- ☐ Summarise results for 2030-2039, 2040-2049 and around 2050, with a range across climate models

Done when: you have a table and charts showing how each LGA's risk changes by period and scenario.

## Phase 6: Risk index, maps and dashboard (weeks 14-15)

- ☐ Define the Flood Risk Index (model probability, terrain vulnerability and population exposure) and its weights

- ☐ Compute the index for the baseline period and for 2030, 2040 and 2050

- ☐ Rank the LGAs and estimate the people exposed under each scenario

- ☐ Build maps of current and projected risk (Folium or QGIS)

- ☐ Build a simple dashboard (Streamlit or Power BI)

- ☐ Write 3-5 plain-language recommendations for planners

Done when: someone can open the map, pick an LGA and a year, and see its risk.

## Phase 7: Report and submission (weeks 16-17)

- ☐ Write the report: introduction, literature review, data, methodology, results, discussion, limitations, conclusion and recommendations

- ☐ Add figures and tables with clear captions

- ☐ Complete the references list

- ☐ Send a draft to your supervisor and revise it

- ☐ Clean the code, rerun every notebook from the top, and write a README that explains how to reproduce the results

- ☐ Prepare a 10-15 slide presentation

- ☐ Submit the report, code and slides as your institution requires

Done when: the report is submitted and the repo is tidy enough for a stranger to run.

## Portfolio extras (optional, after submission)

- ☐ Publish a short write-up of the project on your personal site

- ☐ Deploy the dashboard online

- ☐ Pin the repo on your GitHub profile

- ☐ Share the main findings and map in a LinkedIn post

## Main risks and how to handle them

| Risk | What to do |
| --- | --- |
| Too few documented floods | Check this in week 3, widen the event definition and tell your supervisor early |
| Flood records are incomplete | State the labelling rule and discuss it as a limitation |
| Climate data files are large | Download only the Lagos area and the variables you need |
| Climate models disagree | Report a range, not a single number |
| The timeline slips | Cut the dashboard first, then the extras. Protect the model and the report |